SCRUM MEETINGS LOG – Dental Clinic System Project

Meeting 1 – Idea Formulation & Vision Alignment

- Date: 16-10-2025

1. What we finished since last time

- Decided on the main project idea: Dental Clinic Management System

- Assigned roles based on skills

- Defined initial feature list (appointments, medical record, finance, dashboard, login)

2. Problems we faced & suggested solutions

- Problem: Too many feature ideas → unclear system boundaries

  - Solution: Prioritize only core clinic functions (no extra modules at this stage)

- Problem: Unsure about UI framework choice

  - Solution: Standardize on React

3. Next steps

- Prepare full requirements

- Begin mock UI sketches

- Outline database entities

Meeting 2 – Requirements & Architecture Planning

- Date: 25-10-2025

1. What we finished since last time

- Finalized functional & non-functional requirements

- Identified primary user types: Patient + Doctor

- Initial data model drafted

2. Problems we faced & suggested solutions

- Problem: Confusion between Patient vs User roles

  - Solution: Add inheritance (generalization) structure

- Problem: Some fields unclear

  - Solution: Validate through UI usage

3. Next steps

- Start class diagram

- Begin UI component layout

- Create file structure and GitHub repo

Meeting 3 – UI Development & Appointment Module Start

- Date: 3-11-2025

1. What we finished since last time

- Appointment screen layout coded

- Appointment creation + cancel + update logic implemented

- Role-based access added (patient/doctor)

2. Problems we faced & suggested solutions

- Problem: Filtering & searching was slow

  - Solution: Added memoization

- Problem: State management across components tricky

  - Solution: Introduced RoleContext + shared hooks

3. Next steps

- Build medical record screens

- Connect dashboard UI to appointment data

- Work on finance page mock data

Note: 2-Week Midterm Break

- Date: 8-11-2025  20-11-2025
No meetings held due to exams

Meeting 4 – Medical Record & Finance Modules

- Date: 22-11-2025

1. What we finished since last time

- Added patient medical record components

- Added finance invoices table + payment status

- Linked dashboard to appointment table

2. Problems we faced & suggested solutions

- Problem: Deciding finance data structure

  - Solution: Created invoice entity with id/date/amount/method/status

- Problem: Medical record access control

  - Solution: Limit write access to doctors only

3. Next steps

- End-to-end workflow test

- Complete class diagram

- Integrate doctor dashboard features

Meeting 5 – Testing, Debugging & Visual Enhancements

- Date: 5-12-2025

1. What we finished since last time

- Debugged appointment modal

- Improved doctor dashboard layout

- Fixed front-end routing and navigation

2. Problems we faced & suggested solutions

- Problem: UI state inconsistency across pages

  - Solution: Standardized props flow + sanitizing input

- Problem: Missing authentication flow

  - Solution: Added basic login and role storage in localStorage

3. Next steps

- Final validation

- Prepare UML diagrams

Meeting 6 – Final Review & Submission

- Date: 18-12-2025

1. What we finished since last time

- Completed all core modules: Appointment, Medical Record, Finance

- Finalized class diagrams + ERD

- Completed documentation + Scrum log

2. Problems we faced & suggested solutions

- Problem: Last-minute UI breaks on dashboard

  - Solution: Refactored card components + tested scenario paths

- Problem: Overlap in doctor/patient navigation menus

  - Solution: Role-based filtering of sidebar + routes

3. Next steps

- Upload final version to GitHub

- Submit project